Project Activity Log

This document outlines the activities carried out to complete this project in chronological order.

Project duration: 3 weeks (Monday, October 27 – Wednesday, November 12).

Monday, October 27th:

Project description writing in a Word document with the requirements in a client description style.

Tuesday, October 28th:

UI paper-based design draft with homepage, order, and confirmation app flow.

Asset creation for food (hamburgers, hot dogs, pizzas, burritos) and beverages (soda in different flavors, water, juice, milkshakes). The prompts were designed, and the first classic burger asset was generated.

Wednesday, October 29th:

Database entity relations are created using the DrawSql app with relationships and fields of Users, orders, order_products, products, and categories.

AI image generation of products was created for burgers. The first French-fried image was produced. The following product image generation needs to be made in the subsequent sessions. The products—French fries, pizzas, burritos, soda, water, and milkshakes—are pending AI image generation.

Thursday, October 30th:

The database design was completed and checked using ChatGPT.

Image AI generation continued with the French fries, pizzas, and hot dogs. The ice cream generation started with vanilla ice cream, but it needs to be completed in the next session. The missing products are Ice cream, bottled water, soda, and milkshakes.

The app logo was created in Figma, and initial style and component settings were established.

Friday, October 31st:

The app logo and components were created in the assets Figma page.

The first sections of header, navbar, banner, welcome, and carrousel category section have been created. The product card is pending to be created for tomorrow, and moved to a new component card.

Image generation has to be continued. It wans’t possible to generate the ice cream images due to a sensitive content policy of Bing. I continued to create the sodas, but I still need to create more images of other flavors, water, juice, and milkshakes.

Saturday, November 1st

Today was a quick session. The project category section design was finished, so it shows the products for each category in product cards. Order details panel is pending to be designed.

The AI image generation has finished and the banner was created.

Monday, november 3rd:

The UI design in Figma is finally finished. There are some details to add to the design, but I consider that the details will be covered over the time when the projects is being built.

Now, I started with some project guidance with ChatGPT, and it suggested me to start by the backend side. I started creating some models, and configuring the database structure.

Wednesday November 5th:

I got started with Laravel’s backend MVC architecture, and I successfully created an MVP starter implementation showing the data through the API. The database, model structure, and controllers that list all the products is created.

What is next to do is to find specific products of the API, find by category, get orders by user, get products by order, create orders. This could be implemented in the next session, and the I’ll be ready to create the React frontend.